Names:	Marek Majsterkiewicz	Group: Thursday 10:30
Marcin Tyminski
Internet Technologies, project work 2024/25
Scope and schedule of the project
(Tentative) project title: Image editing website
Scope:
Our intent is to create a website that allow users to quickly edit photos. Basic features we’ll be implementing are numerous image filters which will be applied on the server and then sent back to the client. We would like for the website to be able to support multiple images at a time. If time will allow it we’d also like to add preview for the image and login system where users can save their editing templates.
Planned work schedule:
Date	To do (plan)	Remarks (to be filled by the teacher)
17.10.	Learning language
24.10.	Server setup, client-server communication
31.10.	Packetization, verification of integrity, file handling
07.11.	Creating database for user data
14.11.	Basic user interface, / admin panel (if there’s time to spare)
21.11.	Setting up the website to run filters coded in c++
28.11.	Adding filters part 1
05.12.	Adding filters part 2
12.12.	Graphic design, making website look nice